MASINDE MULIRO UNIVERSITY OF SCIENCE AND TECHNOLOGY

SCHOOL OF COMPUTING AND INFORMATICS

DEPARTMENT OF INFORMATION TECHNOLOGY

# AISHA: AI-Powered Industrial Attachment Matching Platform

# A Concept Paper Presented to Mr Gitonga

# In Partial fulfillment of the course Information Technology Project II (BIT 420)

Submitted by:
Brian Ndinya – SIT/B/01-02627/2022
Joshua Omondi – SIT/B/01-02916/2022

Emmauel Muchina – SIT/B/01-02896/2022

Obadia Kipngetich – SIT/B/01-02881/2022

# Submitted to:
Mr Gitonga

# FEBRUARY 2026

1. Introduction and Background

Students across Kenyan universities struggle to find industrial attachments. The process is manual, slow, and often unfair. Students must collect physical letters, NITA forms, insurance documents, and academic transcripts. They apply to many companies with no feedback. Corruption sometimes influences who gets placed where and companies cannot find students with the right skills for their departments. Universities also engage in manual processes and paperwork i=to track students, placement locations and they have to fill forms. Yet with the current technological trends, paper work has become a traditional and undermined system.

AISHA will solves this. It is an AI platform that will automate the entire attachment process. It will connect students, companies, and universities in one smart system. Matching students to companies based on their grades, interests, and skills. It will handle applications automatically,  manage payments for stipends where applicable. Hence will make the  process transparent and fair for everyone.

2. Literature Review / Theoretical Framework

Research shows that industrial attachments are crucial for student success but finding placements is difficult. Many students spend months searching. Others end up in placements that do not match their studies. The National Industrial Training Authority (NITA) has forms that must be completed but the process involves manual stamping of these forms.

Other countries use digital platforms for internships, but they do not fit Kenya. They do not include NITA. They do not understand the Kenyan academic system with its specific units. They do not handle the reality of unpaid, stipend, or paid attachments. AISHA will be  built for Kenya. It will combine smart matching with local requirements.

3. Project Description

3.1. The Proposed Solution: AISHA Platform

AISHA will be an AI system with several parts working together.

The Student Portal will connect to the university system to get a student's grades, completed units, and performance. Students can then choose their interests within their course, like an IT student choosing networking or software development. They set preferences for location and if they need a paid placement, or learning opportunities in which they may pay some fees. The system then shows them top matching opportunities. Applications are sent for them automatically. They will accept or reject an offer.

The Company Portal lets organizations list attachment opportunities. They specify which department needs students an in what capacity, what skills are required, and if they offer a stipend or salary. If they offer payment, the system integrates M-Pesa for easy disbursement. Companies see a list of matched students and accepts them in one click, or can automate the process.

The University Admin Panel gives staff a dashboard to see where all their students are placed. It automatically generates the needed letters and NITA forms. It tracks everything in real time.

The AI Matching Engine is the brain. It looks at a student's grades in relevant units, their interests, location, and if they need payment. It finds the best company matches. If many companies accept the same student, it uses smart rules to pick the best one fairly. The system learns from every student's choice to get better.

The AISHA Chatbot helps everyone. It can explain to a student why they were matched with a certain company. It can guide a company through listing an opportunity. It answers common questions day and night.

3.2. Project Goal & Objectives

The goal is to create a fair, fast, and intelligent system for student industrial attachments.

Measurable Objectives:

- Build and launch the AISHA platform accessible via web and mobile.

- Cut the average time to find a placement from 2 months to 1 week.

- Ensure 80% of students are placed in roles that match their chosen interest.

- Automate the generation of NITA forms, letters, and insurance documents.

- Integrate payment for stipends using M-Pesa for companies that offer it.

- Give universities 100% visibility into student placement status.

- Create a transparent process that removes corruption from placement decisions.

3.3. Methodology & Action Plan

The project will run over 14 weeks in three phases.

In Phase 1 (Weeks 1-5), we will research the problem. We will talk to students, university staff, and company managers. We will map out every step of the current manual process. We will write a report detailing exactly what the system must do.

In Phase 2 (Weeks 6-10), we will build the system. We will create the backend with Python and FastAPI. We will use a PostgreSQL database. We will build the web frontend with React. We will develop the AI matching algorithm. We will connect to the Safaricom Daraja API for payments.

In Phase 3 (Weeks 11-14), we will finish and test. We will connect all parts of the system. We will test it with real student and company profiles. We will make sure it is secure. We will create user guides. We will prepare the final system for demonstration.

Technical requirements may change.

3.4. Timeline

| Phase | Duration | Focus & Activities | Key Deliverables |
| --- | --- | --- | --- |
| Problem Analysis & Design | Weeks 1–5 | Stakeholder interviews, process mapping, system design | Requirements Report, System Design Doc |
| Core Development | Weeks 6–10 | Backend & frontend development, AI engine, payment & API integration | System Prototype, Integrated APIs |
| Testing & Finalization | Weeks 11–14 | User testing, security checks, bug fixes, documentation | Final AISHA Platform, Test Report, User Manuals |

3.5. Anticipated Outcomes & Benefits

Students will find placements quickly and fairly, in roles they are interested in. They will understand why they were matched. If a placement is paid, they will receive funds smoothly through M-Pesa.

Companies will easily find students with the right skills for specific departments. They will save time on administrative work. They can pay stipends directly through the platform.

Universities will know exactly where each student is placed. They can generate reports for accreditation. They can strengthen relationships with good companies.

NITA will receive digital, accurate forms. The government will have better data on skills development in the country.

The platform will make the entire process transparent, removing doubts about fairness and corruption.

4. Project Budget

| Category | Items Included | Amount (KES) |
| --- | --- | --- |
| Technology Costs | Safaricom Daraja API, Cloud Hosting | 12,000 |
| Research & Testing | Communication/Survey Tools, Testing Data Costs | 5,000 |
| Contingency | Unforeseen Expenses | 3,000 |
| TOTAL |  | 20,000 |

Core development hardware (laptops) and software (VS Code, Python, React) are provided through personal equipment.

5. References

Muthoni, P. (2019). Challenges facing industrial attachment programs in Kenyan universities. Journal of Technical Education and Training, *12*(3), 45-58.

National Industrial Training Authority. (2023). Guidelines for student industrial attachment. Government of Kenya.

Safaricom. (n.d.). Daraja API documentation. Retrieved from https://developer.safaricom.co.ke/

Commission for University Education. (2023). State of student industrial placements in Kenyan higher education [University placement report].